BIOGATE

Product Requirements Document

BIOSECURE Supply Chain Auditor

Version 1.0  |  March 2026  |  Confidential

Prepared by Evaristo Parra, Founder & CEO

Mechanics over Vision.

# Table of Contents

# 1. Executive Summary

BioGate is an AI-native compliance automation platform that replaces expensive manual law firm audits with automated, AI-driven supply chain screening for biotechnology companies subject to the BIOSECURE Act (NDAA Section 851, signed December 18, 2025). The platform cross-references vendor data against federal restricted entity lists and produces timestamped, digitally signed Compliance Certificates at a fraction of the cost of traditional legal review.

This PRD defines the product requirements for BioGate’s Phase 1 through Phase 5 releases over a 180-day execution window, targeting first paying customer by Day 49 and $50K MRR by Day 180.

Legislative Trigger The BIOSECURE Act mandates that all U.S. biotech firms receiving NIH/BARDA funding or participating in federal procurement must audit their supply chains for Biotechnology Companies of Concern (BCCs). The OMB BCC list publication deadline is December 2026. This creates a guaranteed, non-discretionary compliance market.

| Metric | Target |
| --- | --- |
| Time to first paying customer | Day 49 |
| Time to 5 paying customers | Day 70 |
| Monthly Recurring Revenue (Month 6) | $50,000 |
| Total addressable market (initial) | $40M+ |
| Price vs. alternative (law firms) | $500–$2K vs. $8K–$50K per audit |
| Pre-seed SAFE close | Day 112 |

# 2. Problem Statement

## 2.1 The Compliance Tax

The BIOSECURE Act has created a mandatory compliance obligation for every U.S. biotechnology firm that touches federal funding. The labor required to audit multiple layers of the supply chain—identifying BCC-linked components in genomic sequencers, reagents, data analytics software, and contract manufacturing partners—is currently handled by law firms and supply chain consultants charging $300–$500 per hour. A basic audit costs $8,000–$50,000 and takes weeks.

## 2.2 Who Feels the Pain

The primary buyers are compliance officers, grants managers, and VPs of operations at NIH/BARDA-funded biotech companies. At smaller firms (Series A and below), dedicated compliance staff often do not exist, making grants managers and operations leaders the de facto decision-makers. These buyers already understand the BIOSECURE requirements; they need operational relief, not regulatory education.

## 2.3 Why Now

- BIOSECURE Act signed December 18, 2025 — compliance is now law, not speculation

- OMB BCC list publication deadline: December 2026 — creates an urgent compliance window

- No automated solution exists — current market served entirely by manual legal labor

- AI capabilities (LLM-powered entity resolution, fuzzy matching) now make automated auditing technically feasible

# 3. Target Users & Personas

| Persona | Title | Company Profile | Primary Need |
| --- | --- | --- | --- |
| Sarah the Compliance Officer | VP of Compliance / Regulatory Affairs | Mid-cap biotech, 200–500 employees, multiple NIH grants | Reduce audit cycle from weeks to hours; produce defensible audit trail for federal submissions |
| Marco the Grants Manager | Grants Manager / Director of Sponsored Research | Series A–B biotech, 20–80 employees, 1–3 active NIH grants | Ensure grant compliance without hiring a dedicated compliance team; avoid $15K+ law firm invoices |
| Diana the Ops VP | VP of Operations / COO | Early-stage biotech or CRO, 10–50 employees | Quickly confirm vendor safety before procurement decisions; demonstrate compliance to investors and partners |
| Raj the Research Director | Principal Investigator / Research Director | Academic-adjacent lab or clinical-stage company | Verify equipment and reagent suppliers are BIOSECURE-compliant before grant renewal deadlines |

Messaging Principle Communication to these buyers must be peer-level, not educational. They already know the BIOSECURE requirements. Lead with operational pain (time, cost, manual work), not regulatory awareness.

# 4. Product Vision & Architecture

## 4.1 How BioGate Works (Plain Language)

A biotech firm uploads or connects their vendor list. BioGate’s AI agents automatically cross-reference every vendor, sub-vendor, and piece of equipment against federal restricted entity watchlists. The output is a timestamped, digitally signed Compliance Certificate that the firm submits with their federal grant or contract paperwork. No lawyers required.

## 4.2 Three-Layer Architecture

| Layer | Name | What It Does | Timeline |
| --- | --- | --- | --- |
| 1 | Data Ingestion + BCC Matching | Ingest vendor data, match against watchlists, flag risk, generate certificates | NOW — MVP (Months 1–3) |
| 2 | Agentic Audit Workflow | Autonomous agents resolve ambiguous matches, send RFIs to vendors, generate investigative dossiers | Months 3–6 |
| 3 | ZKP Sequence Clearinghouse | Privacy-preserving DNA sequence screening using zero-knowledge proofs; the ultimate moat | Year 2+ |

Moat Strategy Layer 1 buys time. Layer 2 creates stickiness. Layer 3 makes BioGate irreplaceable. The ZKP Clearinghouse enables a lab to verify sequence compliance without revealing proprietary IP — solving the privacy-vs-policy paradox that no incumbent can address.

# 5. Functional Requirements

## 5.1 Data Ingestion Engine

The system must accept messy, real-world vendor data from biotech labs and normalize it into structured records for screening.

### 5.1.1 Supported Input Formats

- CSV upload (primary MVP input)

- Excel (.xlsx) upload

- PDF purchase order parsing (Phase 2+)

- Direct API connections to Benchling, Veeva, and LIMS systems (Phase 4+)

### 5.1.2 Normalization Requirements

- Extract and normalize: Company Name, Country of Incorporation, Parent Company, Equipment Type

- Claude API integration for fuzzy/messy input parsing and vendor normalization

- Return structured output: normalized name, country hint, parent company hint, equipment type hint

- Store all normalized records in PostgreSQL with full audit trail (every input version preserved)

### 5.1.3 Acceptance Criteria

- AC-1: System accepts CSV files up to 10,000 rows and returns normalized vendor records within 60 seconds

- AC-2: Each vendor record includes normalized_name, country, parent_company, and equipment_type fields

- AC-3: Raw input and normalized output are both persisted with timestamps for audit trail

## 5.2 BCC Watchlist Database

BioGate must maintain a current, queryable version of all relevant restricted entity lists with version-controlled snapshots.

### 5.2.1 Data Sources

| Source | Entity Count | Refresh Cycle | Status |
| --- | --- | --- | --- |
| BIS Entity List (export.gov) | ~1,500 entities | Daily automated | LIVE |
| OFAC SDN List (Treasury) | ~12,000+ entities | Daily automated | LIVE |
| UFLPA Entity List | ~70 entities | Daily automated | LIVE |
| OMB BCC List (official) | TBD (Dec 2026 publication) | Upon publication | PENDING |
| Consolidated Screening List (trade.gov API) | ~22,000 entities / ~60,000 searchable names+aliases | Daily automated | LIVE |

### 5.2.2 Requirements

- Unified internal watchlist table with: entity name, aliases (array), parent/subsidiary relationships, country, risk tier, source list, date added

- Daily automated refresh via GitHub Actions cron with version-controlled snapshots

- Every snapshot stored with file hash for cryptographic audit trail

- Version-locked audits: each audit records which watchlist version was used (critical differentiator from manual processes)

### 5.2.3 Acceptance Criteria

- AC-4: All three watchlist sources ingest daily without manual intervention

- AC-5: Watchlist snapshot table includes source_list, snapshot_date, record_count, and file_hash

- AC-6: Fuzzy match returns 'BGI Genomics' as a correct top match for 'Beijing Genomics Institute' queries

## 5.3 Matching & Risk Scoring Engine

The matching engine is the core intelligence layer. It must produce tiered risk output, not just binary flags, and handle entity name variants, parent/subsidiary chains, and country-of-concern signals.

### 5.3.1 Matching Approach

- Primary: RapidFuzz fuzzy string matching for entity name comparison

- Secondary: Claude API for LLM-powered disambiguation of ambiguous matches

- Parent company resolution graph: subsidiary risk inheritance (if parent is flagged, subsidiaries inherit risk)

- Country-of-concern flags for additional risk signal

### 5.3.2 Risk Tiers

| Risk Tier | Definition | Recommended Action |
| --- | --- | --- |
| RED — Confirmed | Direct match to BCC or sanctioned entity | Immediate cease-use; generate replacement RFI |
| AMBER — Probable | Parent company match, or strong alias match (>90% fuzzy score) | Human review required within 5 business days |
| YELLOW — Possible | Country-of-concern flag, partial name match, or subsidiary chain | Document and monitor; flag in next audit cycle |
| GREEN — Clear | No match found across all watchlists | Include in Compliance Certificate |

### 5.3.3 Acceptance Criteria

- AC-7: Fuzzy match returns results in <500ms for vendor lists up to 500 entries

- AC-8: All four risk tiers are correctly assigned based on match confidence thresholds

- AC-9: Parent company resolution correctly flags subsidiaries of known BCCs

- AC-10: Manual override available with required written justification, stored with user ID and timestamp

## 5.4 Compliance Certificate Generator

This is the product the customer actually buys. The certificate is a PDF document, digitally signed, that a compliance officer attaches to a federal grant submission.

### 5.4.1 Certificate Contents

- Audit date and time

- Watchlist versions used (with snapshot hashes)

- Full vendor inventory with risk tier for each vendor

- Match evidence detail for any flagged vendors

- Summary attestation statement

- Digital signature (BioGate-issued for early customers; customer’s own key for enterprise)

- Customer logo/letterhead customization (enterprise tier)

### 5.4.2 Output Formats

- PDF (primary — human-readable, attachable to grant submissions)

- Machine-readable JSON companion file (for automated federal portal submission, Phase 3+)

### 5.4.3 Acceptance Criteria

- AC-11: Certificate generated as valid, downloadable PDF within 30 seconds of audit completion

- AC-12: Certificate includes all required fields: date, watchlist versions, vendor inventory, risk tiers, attestation

- AC-13: Every certificate stored and retrievable in audit history indefinitely

## 5.5 Web Dashboard

The self-serve web interface. Built deliberately minimal; first 10 customers define what features get added.

### 5.5.1 Core Views

- Upload View: Drag-and-drop CSV upload → initiate audit

- Results View: Vendor table with risk tier color coding, filter/sort controls, match evidence detail

- Vendor Detail Modal: Click any vendor to see full evidence, all candidates considered, manual override form

- Certificate Download: One-click PDF generation and download

- Audit History: All past certificates stored and downloadable; audit comparison view (diff between current and previous)

- Alerts Dashboard: Banner when any vendor’s tier changes on watchlist refresh, with link to updated results

- Organization Settings: Team member management, contact info, subscription tier

### 5.5.2 User Roles

| Role | Permissions |
| --- | --- |
| Admin | Full access: upload, view, download, manage team, billing, override |
| Compliance Officer | Upload, view results, download certificates, submit overrides |
| PI / Researcher | View results and download certificates (read-only) |
| Auditor (read-only) | View audit history and certificates; no upload or override |

### 5.5.3 Acceptance Criteria

- AC-14: End-to-end flow: sign up → upload CSV → view results → download certificate completes in under 5 minutes

- AC-15: 4 user roles tested and functioning with correct permission boundaries

- AC-16: Playwright end-to-end test passes for the core user journey

## 5.6 REST API (Phase 4)

Authenticated REST API for programmatic access, enabling integration with customer workflows and third-party tools.

### 5.6.1 Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/v1/audits | Trigger a new audit with vendor data payload |
| GET | /api/v1/audits/{id} | Fetch audit status and results |
| GET | /api/v1/audits/{id}/certificate | Download Compliance Certificate (PDF or JSON) |
| GET | /api/v1/audits/{id}/vendors | List all vendors with risk tiers for an audit |
| PATCH | /api/v1/vendors/{id}/override | Submit manual override with justification |
| GET | /api/v1/watchlists/status | Current watchlist versions and refresh timestamps |
| POST | /api/v1/webhooks | Register webhook URL for audit completion notifications |

### 5.6.2 Requirements

- API key management in dashboard: generate, rotate, revoke

- OpenAPI/Swagger documentation hosted at docs.biogate.io

- Webhook support: POST notifications on audit completion or tier changes

- Rate limiting: 100 requests/minute per API key (adjustable per tier)

## 5.7 Trust Registry (Phase 5)

A publicly searchable database of vendor compliance status. This is a major moat move: the Trust Registry becomes a public good that labs reference independently of whether they are BioGate customers, creating network effects.

- Public endpoint: GET /registry/{entity_name} returns current compliance status

- Shows entity name, country, last audit date, current BCC risk status

- No customer-specific data exposed

- Prominent disclaimer: does not constitute legal advice or a government-issued compliance determination

# 6. Non-Functional Requirements

## 6.1 Performance

- Fuzzy match results in <500ms for up to 500 vendors

- Full audit (500 vendors) completes in <5 minutes

- Certificate PDF generation in <30 seconds

- Dashboard page load <2 seconds

- API response time <500ms for single-record queries

## 6.2 Security & Compliance

- Encryption at-rest (AES-256) and in-transit (TLS 1.3) from Day 1

- All customer vendor data stored in U.S. regions only

- SOC 2 Type I certification target: Month 8 (begin Vanta evidence collection Month 4)

- FedRAMP: long-term requirement for direct federal agency sales; not needed for MVP

- Immutable access logging: every query, certificate generation, and watchlist refresh timestamped

- Explicit ToS: BioGate does not use customer vendor data to train models

- Rate limiting on all endpoints; CSV upload validation; SQL injection review

- External penetration test by Day 180

## 6.3 Scalability

- PostgreSQL composite indexing required by Month 2 (GIN index + normalized_name_lower computed column)

- Hybrid matching architecture by Month 4 at scale

- Automated daily DB backups with 30-day retention in separate AWS region

- Staging environment mirroring production by Phase 4

## 6.4 Availability

- 99.9% uptime target for dashboard and API

- Status page live by Phase 5

- Graceful degradation: if watchlist refresh fails, system continues with most recent valid snapshot and sends alert

# 7. Technology Stack

| Component | Technology | Rationale |
| --- | --- | --- |
| Backend API | Python / FastAPI | Fast to build, huge ecosystem, easy ML integration |
| Database | PostgreSQL (Supabase managed) | Reliable audit trail support, row-level security |
| LLM / AI | Claude API (Anthropic) | Best-in-class document understanding; credible with biotech buyers |
| Fuzzy Matching | RapidFuzz + pgvector embeddings | Fast exact + semantic matching for entity disambiguation |
| Frontend | Next.js + Tailwind CSS | Fast to ship, easy to hire for, good component ecosystem |
| PDF Generation | WeasyPrint or Puppeteer | Reliable PDF output with custom styling |
| Authentication | Clerk or Supabase Auth | SOC 2-ready out of the box |
| Hosting (MVP) | Vercel + AWS RDS | Low-cost, fast deployment |
| Hosting (Long-term) | AWS GovCloud | Required for direct federal customer sales |
| Watchlist Ingestion | Python scrapers + GitHub Actions cron | Daily automated refresh of all source lists |
| Digital Signing | DigiCert or AWS Certificate Manager | Trusted third-party signing for compliance documents |
| Analytics | PostHog (self-hosted) | Usage tracking with no PII exposure |

# 8. Data Model

Core database tables for the MVP. Schema is designed for auditability and version tracking.

## 8.1 Core Tables

| Table | Key Fields | Purpose |
| --- | --- | --- |
| organizations | id, name, ein (tax ID), primary_contact_email, subscription_tier, created_at | Customer account records |
| audits | id, organization_id, status (pending/processing/complete), submitted_at, completed_at, certificate_url, watchlist_snapshot_id | Individual audit runs with version-locked watchlist reference |
| vendors | id, audit_id, raw_input_name, normalized_name, country, parent_company, equipment_type, risk_tier, match_evidence (JSON) | Per-audit vendor records with full matching detail |
| watchlist_entities | id, source_list, entity_name, aliases (array), country, list_date_added, list_version, risk_category | Unified searchable watchlist |
| watchlist_snapshots | id, source_list, snapshot_date, record_count, file_hash | Version-controlled snapshots for cryptographic audit trail |
| overrides | id, vendor_id, previous_tier, new_tier, justification, user_id, timestamp | Manual override audit trail |

Critical Design Note Every audit must record WHICH version of the watchlist was used. A firm audited in March needs to prove they were clean against the March list, not the October list. This version-locked audit trail is a key differentiator from manual law firm processes.

# 9. Release Phases & Milestones

| Phase | Weeks | Days | Technical Milestone | Business Milestone | Win Condition |
| --- | --- | --- | --- | --- | --- |
| Phase 0: Foundation | 1–2 | 1–14 | Infra + watchlist ingestion pipeline live | 20 outreach emails sent; 5+ discovery calls | All 3 watchlist sources ingesting daily, fuzzy match <500ms |
| Phase 1: Core Engine | 3–5 | 15–35 | End-to-end CLI audit pipeline (CSV in → JSON risk report out) | First free pilot delivered | CSV upload → matching → risk tier output working end-to-end |
| Phase 2: First Output | 6–7 | 36–49 | PDF Compliance Certificate generated | First paying customer ($1K+ pilot) | 2+ paying customers have received and reviewed certificates |
| Phase 3: Web Dashboard | 8–10 | 50–70 | Self-serve web app live with auth | 5 paying customers | Customers run their own audits without founder intervention |
| Phase 4: Scale | 11–16 | 71–112 | REST API v1, agentic features, SOC 2 prep | 10 customers, pre-seed SAFE closed | API live with docs, SOC 2 evidence collection started |
| Phase 5: Moat | 17–26 | 113–182 | ZKP prototype, Trust Registry, seed-ready architecture | $50K MRR, seed funded | Trust Registry live and publicly searchable |

# 10. Pricing Architecture

Priced against the alternative: $400/hr law firm labor. A basic 20-hour audit = $8,000. BioGate must be dramatically cheaper while capturing strong margin.

| Tier | Price | Included | Target Customer |
| --- | --- | --- | --- |
| Starter | $500/audit | Up to 50 vendors, 1 certificate, email support | YC-stage startups with first NIH grant |
| Growth | $2,000/month | Unlimited audits, up to 500 vendors, continuous monitoring, Slack support | Series A biotechs with multiple grants |
| Enterprise | $15,000+/year | Unlimited vendors, API access, custom certificate branding, dedicated CSM, SLA | Mid-cap biotechs, CROs, CDMOs |
| Pilot | $1,000–$5,000 (one-time) | Full audit + certificate, white-glove onboarding, feedback session | First 10 customers (validation pricing) |

Pricing Advice Start with Starter per-audit pricing for the first 10 customers. Do not over-engineer subscriptions until you understand usage patterns. Every audit is a learning event.

# 11. Success Metrics & KPIs

## 11.1 Product Metrics

| Metric | Month 3 Target | Month 6 Target | Month 12 Target |
| --- | --- | --- | --- |
| Paying customers | 3–5 | 15–20 | 75–100 |
| MRR | $6,000–$10,000 | $50,000 | $100,000+ |
| Audits completed (cumulative) | 20+ | 200+ | 1,000+ |
| Certificates issued | 10+ | 150+ | 800+ |
| Vendors screened (cumulative) | 2,000+ | 25,000+ | 100,000+ |
| Audit completion time (median) | <10 min | <5 min | <3 min |
| Customer NPS | 50+ | 60+ | 70+ |

## 11.2 Business Metrics

- Pilot-to-paid conversion rate: 20% (base case) to 35% (plan target)

- Customer Acquisition Cost (CAC): <$500 for self-serve; <$2,000 for enterprise

- Pilot-to-subscription conversion time: <60 days

- Monthly churn rate: <3%

# 12. Risks & Mitigations

| Priority | Risk | Mitigation | Owner | Deadline |
| --- | --- | --- | --- | --- |
| P0 | Certificate liability without scope limitation language | Retain regulatory attorney; add certificate scope limitation before first paid pilot | Evaristo | Day 42 |
| P0 | Operating without E&O insurance ($5K–$15K/year) | Purchase E&O insurance before commercial launch; time around early traction | Evaristo | Day 35 |
| P1 | Fuzzy matching false positives (legitimate vendors scoring high) | Tune thresholds iteratively with pilot customer feedback; add manual override with audit trail | Evaristo | Day 35 |
| P1 | Solo founder bottleneck past Month 4 | Milo joining as co-founder resolves BizDev track; formalize equity/vesting before capital enters | Both | Week 6 |
| P1 | Incumbent feature-creep from Benchling/Ginkgo by 2029 | Accelerate ZKP moat development; publish monthly risk reports to establish data authority | Tech | Ongoing |
| P2 | OMB BCC list publication delay past Dec 2026 | Continue using interim sources (BIS, OFAC, UFLPA); position as advantage since BioGate already operational | Evaristo | Monitor |
| P2 | Government data source format changes without warning | Build every parser to fail loudly (email alert) rather than silently ingest malformed data | Tech | Phase 0 |

# 13. Dependencies & Assumptions

## 13.1 Dependencies

- Continued availability of BIS Entity List, OFAC SDN, and UFLPA data via public APIs and downloads

- Claude API availability and pricing stability for vendor normalization pipeline

- OMB publication of the official BCC list by December 2026 (if delayed, interim sources remain valid)

- Supabase managed PostgreSQL uptime and data residency guarantees

- DigiCert or equivalent digital signing service availability

## 13.2 Assumptions

- NIH/BARDA-funded biotech firms will be required to demonstrate BIOSECURE compliance for grant renewals and new awards starting 2026–2027

- Law firms will not significantly reduce pricing in response to automated competition (their cost structure prevents this)

- Small-to-mid biotech firms prefer self-serve SaaS over hiring compliance consultants

- The BIOSECURE Act will not be repealed or significantly weakened in the near term

# 14. Team & Ownership

| Track | Owner | Responsibilities |
| --- | --- | --- |
| Product Development | Evaristo (Founder) | Technical architecture, feature development, customer acquisition, pilot delivery |
| Business Development | Milo (Co-founder) | VC relationship management, investor meetings, outreach pipeline, partnership development |
| Customer Success (future) | First non-founder hire | Onboarding playbooks, quarterly business reviews, escalation handling |
| Regulatory Advisory (future) | Fractional advisor | Certificate language review, NIST relationship, compliance guidance |

## 14.1 Co-Founder Equity Structure

Action Required Formalize equity split and vesting schedule with Milo before any capital enters. Given 5 prior projects together that did not succeed, a standard 4-year vest with 1-year cliff is non-negotiable. This must be completed with legal counsel before the first investor meeting.

# 15. Appendices

## 15.1 Glossary

| Term | Definition |
| --- | --- |
| BIOSECURE Act | Section 851 of the FY2026 NDAA (signed Dec 18, 2025); prohibits federal agencies and contractors from using biotech equipment/services from BCCs |
| BCC | Biotechnology Company of Concern — entity designated by OMB as posing national security risk |
| BIS Entity List | Bureau of Industry and Security restricted entity list (export controls) |
| OFAC SDN List | Office of Foreign Assets Control Specially Designated Nationals list (sanctions) |
| UFLPA | Uyghur Forced Labor Prevention Act entity list |
| RFI | Request for Information — formal inquiry sent to vendors to verify compliance status |
| ZKP | Zero-Knowledge Proof — cryptographic method to verify compliance without revealing proprietary data |
| SOC 2 | Service Organization Control 2 — security/compliance certification required by enterprise buyers |
| SAFE | Simple Agreement for Future Equity — standard early-stage investment instrument |
| MRR/ARR | Monthly/Annual Recurring Revenue |

## 15.2 Document History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | March 2026 | Evaristo Parra | Initial PRD creation |

BioGate — Mechanics over Vision.

End of Product Requirements Document v1.0